## Slide 1: Custom Legal Advisor
Project S20-37
Team Members: Andrew Sengupta, Amandip Kaler, Jeff Lu, Aditya Mehta

## Slide 2: Background Information
Natural Language Processing (NLP) is the interaction between human language and computer, where the computer has the ability to analyze or derive meaning from human language.
The field of NLP started in 1950 when Alan Turing published “Computing Machinery and Intelligence”, and over the last 70 years there was great progress in language training models.
NLP is the basis for our project, so the trained model could use human language to interpret relevant US laws.

## Slide 3: Proposed Solution
Create an intelligent research tool that employs natural language processing to search relevant United States laws from the given brief of a case
This would serve as a legal advisor for the average person and make it much simpler for the average citizen to be able to simply look up a law and what it entails
The approach to accomplishing this task is to implement natural language processing using PyTorch, an open source machine learning library
Specifically, we would like to use PyTorch to train a convolutional neural network classifying applicable titles of US laws to the given scenario

## Slide 4: Project Scope of Work
Phase I:
Research common NLP models that are implemented with PyTorch
Gather training data of court rulings and decisions for NLP training
Phase II:
Design and build a front-end interface in the form of a web application
Train NLP model with data from caselaw.api
Test the trained model with other data sets
Phase III:
Integrate the trained model with the back-end NLP model
Analyze and develop future improvement to be made to the system
The end product of this project can take in a full description of a case and provide relevant laws, for future development, we want a more interactive legal advisor that may on day do the work of an average personal lawyer

## Slide 5: Work Plan
This project has four stages:
Research and data gathering
  Completed before February
Building of Web application + Training (and testing) of NLP model
  Happening in parallel between February and early March
Integration of interface and backend
  After second stage is completed in mid March
Examine direction for future improvement
  Alongside the final report in late March